|  |  |  |
| --- | --- | --- |
| Module | Status | Remarks |
| Authentication | Finished | User registration and Login System |
| Authorization | Finished | Each user has each role in the system. They have different accessibility of the information |
| Notification System | Finished | Email and SMS notification system is enabled to the system, The system will send notifications, scheduled task reminders, automatic monthly reports, weekly reports, day reports etc. |
| BSS Module | Ongoing | Reporting and BSS Dashboard should be finished after Management Discussion |
| Livelihood Family Details | Finished | Finished Demographic data |
| User Activity Audit | Finished |  |
| Add Location Data | Finished | GN Division and DS Divisions |
| BDS Activity Completion | Revising (ongoing) | After Mr. Madushanka’s comments, previously developed parts are combining to a one aspect. |
| CBOs Details | Finished |  |
| EIP Clients Data | Finished |  |
| Youth Development part from old BEC MIS | Finished | Old data archived. Can be access data when required. |
| Money Order documents system | Finished |  |
| BDS Main dashboard | Not yet started | Planned to develop after Management discussion |
| Management Reports | Not yet started | Planned to develop after Management discussion |
| Automated Birth Day wishes system | Testing | As Mr. Dakshina advised, MIS has a automated birthday wishes system |
| BDS MIS API | Finished | Authorized apps/websites/ can access BDS MIS data,  BDS filed visit app can |